## Slide 1
Lecture 2
Systems Analysis and Life Cycle

## Slide 2: Learning Goals
Nine Steps in designing Information Systems.
Tasks performed in each step.
Nature of tasks performed by Systems Analysts.
The attributes of Systems Analysts.
The tools used by Systems Analysts.

## Slide 3: Life Cycle of Systems Analysis and Design
Requirements Determinations
Requirements Specifications
Feasibility Analysis
Final Specifications
Hardware Study
System Design
System Implementation
System Evaluation
System Modification
Nine Steps involved in Analysis and Design

## Slide 4: Life Cycle of Systems Analysis and Design
Arrived at by a consensus among managers
Priorities among applications determined
Pick high priority applications.
  Remember no system is complete one !!
Step 1 : Requirements Determination

## Slide 5: Life Cycle of Systems Analysis and Design
Known as System Requirements Specification (SRS)
Understand the existing System
Applications where a system is required are listed
Arrive at the specifications of the users’ Requirements after discussions with the user
A system may encompass several applications
Step 2 : Requirements Specification

## Slide 6: Life Cycle of Systems Analysis and Design
  Formulate Goals of the system and quantify goals
  Find alternative methods of meeting the goals
  For each alternative assess resources needed
    Human Resources - Organogram
    Time and Money – Action Plan
    Equipment needed – Lists of Equipment
  Assess cost of each alternative
  Find the best alternative method subject to resource constraints – PLAN A/B/C
Step 3 : Feasibility Analysis

## Slide 7: Life Cycle of Systems Analysis and Design
Specifications would state what the system would achieve.
Specification drawn up are improved for implementation.
Specifications written- given to user and agreement reached
Step 4 : Final Specifications

## Slide 8: Life Cycle of Systems Analysis and Design
Determine Hardware and Software required to execute the application.
Determine Response time,Volume of data to be processed, Frequency of reports etc & then pick the hardware.
Step 5 : Hardware Study

## Slide 9: Life Cycle of Systems Analysis and Design
Logical Design of the System
Objects Identified
Database Designed
Circuit Designed
Program Specification drawn up
Implementation Plan Drawn up
Test Plan
Step 6 : System Design

## Slide 10: Life Cycle of Systems Analysis and Design
Write Programs
Create Database
Document System
Train Users
Trial run of the System
Test and Accept
Step 7 : System Implementation

## Slide 11: Life Cycle of Systems Analysis and Design
Find out from Users whether the System meets specified requirements.
List areas of dissatisfaction and find reasons
Suggest if there has to be any improvements to the system
Step 8 : System evaluation

## Slide 12: Life Cycle of Systems Analysis and Design
Fix errors
Add/Delete features as required by users
Tune the System
Continuously monitor system and assess performance
Step 9 : System Modification

## Slide 13: System Life Cycle Diagram
Feasibility Analysis
System Design
Hardware Study
System Evaluation
System Maintenance
Improved System
Revised Requirements
Budget & schedule
Physical Requirements
Configuration Data
System
Logical
Design
User
Requirements
Requirements Requirements
Determination Specification
Feasibility Study
System Specification Analysis
Functional Specifications
Decision to
Design Information System
System Implementation
Revised Prioritized Requirements Specifications
Test Plan

## Slide 14
Defining Requirements
- Involves Interviewing Users
Prioritizing Requirements
- Obtain Users Consensus
Fact Gathering
  Data, Facts, Opinions of Managers
  Lower level Users should be consulted
Roles of Systems Analyst

## Slide 15
Analysis and evaluation
- Arrive at appropriate system
Solving problems
  Hazy requirements converted into specific requirements
  Suggest many alternative solutions – Plan A, B or C
  Quantify cost and benefits
Continue…

## Slide 16
Drawing up Specifications
  Functional Specifications
    Understood by users and programmers
    Accepted by users
    Precise and detailed
    Account for possible changes
Continue…

## Slide 17
System Design
  Logical design of system
    Objects identification
    Normalizing database
    Test plan
  Design must be modular to accommodate change
Continue…

## Slide 18
Evaluating Systems
- Evaluation after use for sometime
Plan periodicity for evaluation
Modify as needed
Continue…

## Slide 19: Attributes of a Systems Analyst
KNOWLEDGE OF ORGANISATION
  Knowing user’s practices
  Know Management functions.
KNOWLEDGE OF COMPUTERS AND SOFTWARE
  Knowledge of system design tools
  Keep up-to-date of modern developments

## Slide 20
GOOD INTERPERSONNAL RELATIONS
  Need to work as team member
  Lead smaller teams
  Interface with programmers & Users
  Motivator.
ABILITY TO COMMUNICATE
  Oral Presentation – To shout loud and clear !!!
  Report Writing
  Answer queries
Continue…

## Slide 21
ANALYTICAL MIND
  Problem solving attitude
  Ability to assess and understand trade-offs
  Sound commonsense and apply
  Curiosity to learn about new organizations
BREADTH OF KNOWLEDGE
  Broad Liberal Knowledge
  Variety of jobs to be tackled in diverse organizations
Continue…

## Slide 22
Data Flow Diagram
Decision Tables
Modeling Language such as UML
Normalization of Databases
Testing tools
ISO procedure manuals
Tools used by Systems Analyst

## Slide 23: Thank You !!